Hollowmere: Role Guides (SE3032 Graphics and Visualization)

One guide per role. Each one says what the role is, what you must deliver, and how to do it step by step, assuming you have never done it before.

| Role | Graphics duty | Guide |
| --- | --- | --- |
| World Builder | Level design, lighting, texturing, NavMesh | WorldBuilder.docx |
| Systems Engineer | Player interaction physics: doors, barricades, throwing | SystemsEngineer.docx |
| Core Developer | At least two custom 3D models made from scratch | CoreDeveloper.docx |
| Agent Controller | Agent movement, rotation and animation along the path | AgentController.docx |

Each guide also exists as a Word file with the same name in this folder.

These guides cover the Graphics module only. The AI agents for the Intelligent Systems module are planned in Docs/AI.

Deadline: 21 October 2026. Source code and a 3-minute demo video, then an individual viva.

# 1. How you are marked

| Category | Marks | Who |
| --- | --- | --- |
| Visual cohesion: everything looks like one game | 15 | Group |
| Build stability: the game runs with no errors | 15 | Group |
| Quality of your role's component | 20 | You |
| Git commits and clean files | 10 | You |
| Workflow and tools: you can explain how you built it | 20 | You |
| Design and optimisation: you can justify your choices | 20 | You |

Seventy of the hundred marks are yours alone, and forty of those come from the viva. So for everything you build, write down why you did it that way. Each guide ends with the questions you should be able to answer.

# 2. How the work fits together

- The World Builder builds the zones and leaves named markers where things go: doors, keys, pickups, spawn points.

- The Core Developer makes models in Blender and delivers them as prefabs.

- The Systems Engineer builds the player and everything the player can touch, and delivers them as prefabs.

- The Agent Controller makes the characters move and animate, and delivers them as prefabs.

- The World Builder places the delivered prefabs on the markers in the zone scenes.

Everyone delivers prefabs. Nobody except the World Builder edits the zone scenes, because Git cannot merge two people's changes to the same scene.

# 3. Before you start (everyone)

- Follow the Setup and Testing Guide until you can press Play and walk around.

- Make your own test scene. In Unity: File > New Scene > Basic (URP), then File > Save As and save it as Assets/_Hollowmere/Scenes/Sandbox/<YourName>/SB_<YourName>.unity.

- Do all your building and testing in that scene.

# 4. The daily Git routine (everyone)

Close Unity before switching branches or pulling.

- Get the latest work: git checkout dev, then git pull.

- Make a branch for one small piece of work, for example git checkout -b feature/door-hinge.

- Work in Unity. Save with Ctrl+S.

- See what changed: git status.

- Add your folder, not single files, so every .meta file comes with its asset: git add -A Assets/_Hollowmere/<your folder>.

- Commit with a clear message: git commit -m "feature: add a hinged door that swings open".

- Push: git push -u origin feature/door-hinge.

- Open a pull request into dev on GitHub and merge it.

Rules:

Commit every day you work. Ten marks are for the commit history, and the Intelligent Systems module marks it too.

Always commit the `.meta` file with its asset. A missing .meta breaks references on everyone else's machine.

Never commit a scene or script that does not work.

Do not import Asset Store packs. Everything the game uses is already in the repository.

Branch types: feature/, fix/, art/, docs/, chore/.

# 5. Naming and folders (everyone)

| Asset | Prefix | Example | Folder under Assets/_Hollowmere/ |
| --- | --- | --- | --- |
| Prefab | PF_ | PF_Door_Wood | Prefabs/ |
| Static model | SM_ | SM_IceGun | Art/Models/ |
| Skinned (animated) model | SK_ | SK_Zombie | Art/Models/ |
| Material | M_ | M_IceGun | Art/Materials/ |
| Texture | T_ | T_IceGun_BaseMap | Art/Textures/ |
| Animation clip | A_ | A_Zombie_Walk | Art/Animations/ |
| Animator controller | AC_ | AC_Zombie | Art/Animations/ |
| Script | none | DoorHinge.cs | Scripts/Runtime/ |

Move and rename assets inside Unity only, so references stay intact.

# 6. Limits that apply to everyone

The game must run on a laptop GPU with 4 GB of video memory.

Textures: 2048 px at most; 1024 px for small props.

Triangles: a small prop under 3,000; a weapon held in the hand under 8,000; a character under 15,000.

Colliders: boxes, spheres and capsules. A mesh collider only when nothing else fits.

Look: dark, wet, neglected, autumn 1994. Nothing clean, bright or modern.